TEST PLAN

Project Name : Slide Master [presentation studio]

masai.

TABLE OF CONTENT

Introduction ………………………………………………………………………………………

Objective……………………………………………………………………………………………

Scope…………………………………………………………………………………………………

Test Features………………………………………………………………………………………

Roles and Responsibilities………………………………………………………………….

Test Schedule………………………………………………………………………………………

Test Delivarables…………………………………………………………………………………

Entry and Exit Criteria………………………………………………………………………..

Risk and Mitigation……………………………………………………………………………..

Approval………………………………………………………………………………………………

INTRODUCTION

The purpose of this test plan is to define the approach, scope, resources, schedule, and deliverables for testing the Hack Hurdles website (https://hack-hurdles-036.vercel.app/). This will ensure that the website is fully functional, user-friendly, and performs well under various conditions.

OBJECTIVE

- Ensure the website works across different devices and browsers.

- Verify that all interactive elements, forms, and links are functional.

- Test the site's usability and user interface.

- Assess the website's performance under normal and peak load conditions.

- Validate the security of the site and check for vulnerabilities.

SCOPE

The testing will cover the following aspects of the Hack Hurdles website:

- Functional Testing: Ensuring all features and functionality work as expected.

- UI/UX Testing: Assessing the design, user interface, and user experience.

- Performance Testing: Checking the load time, responsiveness, and scalability.

- Cross-Browser Testing: Verifying compatibility with different browsers and devices.

- Security Testing: Ensuring that the website is secure from common vulnerabilities.

TEST FEATURES

TESTING TYPES

### Functional Testing

- Verify registration, login, and logout functionality.

- Test all interactive elements (buttons, links, forms, etc.).

- Ensure that dynamic content is displayed correctly and behaves as expected.

### UI/UX Testing

- Evaluate the layout and design for consistency and responsiveness across devices.

- Test navigation and user flows to ensure ease of use.

- Verify accessibility features such as font size, color contrast, and screen reader compatibility.

### Performance Testing

- Measure page load times on different devices and network conditions.

- Test the scalability of the website under different loads (e.g., simultaneous users).

### Cross-Browser Testing

- Check the website on multiple browsers: Chrome, Firefox, Safari, Edge, etc.

- Verify mobile compatibility (using real devices or emulators).

### Security Testing

- Conduct vulnerability scans to check for common security issues (XSS, SQL injection, etc.).

- Test HTTPS implementation and SSL certificate validity.

TEST APPROACH

The testing approach will include:

- Functional Testing: Selenium, Cypress

- UI/UX Testing: Browser developer tools, Responsive Design Tester

- Performance Testing: Google Lighthouse, GTmetrix, LoadRunner

- Cross-Browser Testing: BrowserStack, Sauce Labs

- Security Testing:  Burp Suite

ROLES AND RESPONSIBILITIES

- Test Manager: Responsible for overseeing the entire testing process.

- QA Engineers: Responsible for functional and cross-browser testing.

- UI/UX Tester: Focuses on the website's design and usability.

- Performance Tester: Handles load and performance testing.

- Security Analyst: Responsible for identifying and fixing security vulnerabilities.

TEST SCHEDULE

| Task | Timeline | Responsible |
| --- | --- | --- |
| Test Plan Development | Dec 17, 2024 | Test Manager |
| Functional Testing | Dec 18 - Dec 22, 2024 | QA Engineers |
| UI/UX Testing | Dec 18 - Dec 22, 2024 | UI/UX Tester |
| Performance Testing | Dec 19, 2024 | Performance Tester |
| Cross-Browser Testing | Dec 20 - Dec 21, 2024 | QA Engineers |
| Security Testing | Dec 21, 2024 | Security Analyst |
| Test Report and Feedback | Dec 21, 2024 | Test Manager |

TEST DELIVERABLES

- Test Plan Document

- Test Cases

- Test Execution Results

- Final Test Report

- Bug/Defect Reports

ENTRY AND EXIT CRITERIA

### Entry Criteria

- Development and staging environments are set up.

- All features are completed as per the requirement.

- Test data is available.

### Exit Criteria

- All critical and major issues have been fixed.

- Website meets all functional, performance, and security standards.

- Final test report is generated.

RISKS AND MITIGATION

Risk 1: Delays in feature development may push the testing timeline.

- Mitigation: Prioritize critical features for early testing.

Risk 2: Compatibility issues across multiple browsers.

- Mitigation: Use cross-browser testing tools to detect and fix issues early.

Risk 3: Limited resources for security testing.

- Mitigation: Focus on high-risk areas and utilize automated security testing tools.

APPROVAL

The following individuals must review and approve this test plan:

- Test Manager: Swathi

- Product Owner: Kusuma

- QA Lead: Atul

Approval Date: 21-12-2024